## Slide 1: The Scrum Team
Scrum Master
Development Team
Product Owner
Consist of a Product Owner, the Development Team, and a Scrum Master
Self-organizing and cross-functional
Designed to optimize flexibility, creativity, and productivity
Deliver products iteratively and incrementally, maximizing opportunities for feedback
Creativity
Incrementally &
Maximizing
Feedback
Productivity
Self-Organizing & Cross-Functional
Ref : Icon made by mynamepong from www.flaticon.com

## Slide 2: The Scrum Team : The Product Owner
One person, not a committee
Maximizing the value of the product
Managing the Product Backlog
  Clearly expressing Product Backlog items
  Ordering & Prioritizing the items
  Optimizing the value of the work
  Visible, transparent, and clear to all
  Ensuring the Development Team understands items
Respect his or her decisions
No one can force the Development Team to work from a different set of requirements
Product Owner
Product Owner Team

## Slide 3: The Scrum Team : The Development Team
Development Team
Create the Increment
Delivering a potentially releasable Increment of “Done” product at the end of each Sprint
Self-Organizing & Cross-Functional
Overall efficiency and effectiveness
No titles & No sub-teams
Specialized skills and areas of focus, but accountability belongs to the Development Team as a whole

## Slide 4: The Scrum Team : The Development Team : Development Team Size
Small enough to remain nimble and large enough to complete significant work within a Sprint
3 – 9 team members
The Product Owner and Scrum Master roles are not included
Development Team
Development Team
Product Owner
Scrum Master

## Slide 5: The Scrum Team : The Scrum Master
Scrum Master
Servant-leader for the Scrum Team
Promoting and supporting Scrum as defined in the Scrum Guide
Helping everyone understand Scrum theory, practices, rules, and values
Helps everyone change these interactions to maximize the value

## Slide 6: The Scrum Team : The Scrum Master : Service to the Product Owner
Ensuring that goals, scope, and product domain are understood
Finding techniques for effective Product Backlog management
Helping the Scrum Team understand the need for clear and concise Product Backlog items
Ensuring the Product Owner knows how to arrange the Product Backlog to maximize value
Understanding and practicing agility
Facilitating Scrum events as requested or needed
Scrum Master
Product Owner
Product Owner Team

## Slide 7: The Scrum Team : The Scrum Master : Service to the Development Team
Helping the Development Team to create high-value products
Removing impediments
Coaching the Team in organizational environments in which Scrum is not yet fully adopted and understood
Development Team
Scrum Master

## Slide 8: The Scrum Team : The Scrum Master : Service to the Organization
Leading and coaching
Planning Scrum implementations
Helping employees and stakeholders understand and enact Scrum
Causing change that increases the productivity of the Scrum Team
Working with other Scrum Masters
Organization
Scrum Master